Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS88973 |
| Project Name | Civil Engineering Insight Studio |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Naga Sruthi Babuvajar |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Anumula Mounika |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Charan Teja Gadde |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Garikimukku Pravallika |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email and password. | 1 | High | Naga Sruthi Babuvajar |
| Sprint-1 | Login | USN-6 | As a user, I can log out of the application securely. | 1 | High | Anumula Mounika |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view my dashboard after logging into the Explore with AI application. | 3 | High | Naga Sruthi Babuvajar |
| Sprint-2 | Dashboard | USN-8 | As a user, I can view my saved and generated travel itineraries on the dashboard. | 3 | High | Charan Teja Gadde |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 01 Feb 2026 | 03 Feb 2026 | 20 | 03 Feb 2026 |
| Sprint-2 | 20 | 2 Days | 04 Feb 2026 | 05 Feb 2026 | 18 | 05 Feb 2026 |
| Sprint-3 | 20 | 3 Days | 06 Feb 2026 | 08 Feb 2026 | 20 | 08 Feb 2026 |
| Sprint-4 | 20 | 2 Days | 09 Feb 2026 | 10 Feb 2026 | 19 | 10 Feb 2026 |
| Sprint-5 | 20 | 3 Days | 11 Feb 2026 | 13 Feb 2026 | 20 | 13 Feb 2026 |
| Sprint-6 | 20 | 2 Days | 14 Feb 2026 | 15 Feb 2026 | 18 | 15 Feb 2026 |
| Sprint-7 | 20 | 3 Days | 16 Feb 2026 | 18 Feb 2026 | 20 | 18 Feb 2026 |
| Sprint-8 | 20 | 2 Days | 19 Feb 2026 | 20 Feb 2026 | 19 | 20 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.